Here is Claude's plan:

╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌╌ MediSync — AWS Serverless Portfolio Build Plan

Context

The existing .md specs (Requirement.md, spec.md,

use_case.md) describe MediSync, an event-driven emergency

blood/organ supply-chain platform built on AWS. The user

wants this as a portfolio piece that:

- Gets him interviews — recruiters and ATS filters scan

for AWS keywords (Lambda, DynamoDB, Cognito, EventBridge,

IAM, CloudWatch, X-Ray, Terraform).

- Stays buildable on the AWS Free Tier without surprise

bills.

- Is realistically completable.

Decisions taken with the user:

1. Cloud: AWS, chosen for resume keyword density and real

IAM/IaC experience.

2. Compute model: Serverless-first (Lambda + API Gateway

+ DynamoDB + EventBridge). Deliberately avoid the

expensive AWS services — no RDS, no Fargate, no NAT

Gateway, no IoT Core, no AppSync in Phase 1. The

"always-free" tier covers Lambda 1M req/month and

DynamoDB 25 GB indefinitely (no 12-month clock).

3. Scope (Phase 1): Core 3 services — User/Auth,

Inventory, Match/Request. Logistics live-map deferred to

Phase 2.

4. Stack: FastAPI (Python) packaged as Lambda via AWS

Lambda Web Adapter (so the same FastAPI app runs locally

and on Lambda unmodified). Next.js (TypeScript) frontend

on AWS Amplify Hosting (free tier).

5. MCP integration: Use MCP servers so the AI agent can

directly read AWS state, logs, costs, and the GitHub

repo.

The architectural patterns from the spec (event-driven,

Saga, RBAC, geo-matching, IaC, distributed tracing) are

preserved and mapped to serverless equivalents.

---

Cost Strategy (Non-Negotiable Guardrails)

1. Dedicated AWS account for MediSync — isolated blast

radius.

2. Billing alarm at $1 via CloudWatch + SNS email, set up

day one.

3. AWS Budgets with $5 hard cap and email alerts at 50% /

80% / 100%.

4. No always-on resources — every component scales to

zero (Lambda idle = $0, DynamoDB on-demand idle = $0).

5. Banned services in Phase 1: RDS, Fargate, NAT Gateway,

ALB, IoT Core, AppSync, OpenSearch, Kinesis Data

Streams. (All are expensive even when idle.)

6. terraform destroy must work cleanly. Tear down between

long pauses if paranoid.

---

Target Architecture (Phase 1)

┌────────────────────────┐

│  Next.js (Amplify)     │

│  Frontend + Cognito JS │

└────────────┬───────────┘

│ HTTPS + JWT

┌────────────▼────────────┐

│  API Gateway (HTTP API) │

│  JWT authorizer→Cognito │

└──┬──────────┬──────────┬┘

│          │          │

┌────────▼──┐ ┌─────▼─────┐ ┌──▼──────┐

│User Lambda│ │Inv Lambda │ │Match λ  │

│ FastAPI   │ │ FastAPI   │ │ FastAPI │

│ + Adapter │ │ + Adapter │ │ +Adapter│

└────┬──────┘ └─────┬─────┘ └────┬────┘

│              │            │

┌────▼──────┐  ┌────▼─────┐  ┌───▼──────┐

│ Cognito   │  │ DynamoDB │  │ DynamoDB │

│ User Pool │  │Inventory │  │ Requests │

│           │  │(geohash) │  │          │

└───────────┘  └────┬─────┘  └────┬─────┘

│             │

└──────┬──────┘

▼

┌─────────────────────┐

│  EventBridge        │  ←

event bus

│  default bus + rules│

EmergencyRequestCreated

└──────┬───────┬──────┘

MatchFound / MatchFailed

│       │

┌──────────▼─┐

┌─▼────────────────┐

│ Saga       │   │ Notification

λ   │

│ Orchestr λ │   │ → SES

(email)    │

│ (Step Fn)  │   │ → SNS (push

opt) │

└────────────┘

└──────────────────┘

Observability: X-Ray traces + CloudWatch Logs across

every Lambda.

---

AWS Service Map (Free Tier)

Spec concern: Auth (Hospital/Donor/Courier roles)

AWS service: Cognito User Pools

Free-tier reality: 50k MAU always free

────────────────────────────────────────

Spec concern: User profiles

AWS service: DynamoDB (single-table)

Free-tier reality: 25 GB + 25 RCU/WCU always free

────────────────────────────────────────

Spec concern: Inventory (with geo)

AWS service: DynamoDB + geohash attribute

Free-tier reality: same

────────────────────────────────────────

Spec concern: Request log

AWS service: DynamoDB

Free-tier reality: same

────────────────────────────────────────

Spec concern: Compute

AWS service: Lambda + Lambda Web Adapter (FastAPI)

Free-tier reality: 1M req + 400k GB-s always free

────────────────────────────────────────

Spec concern: HTTP entry

AWS service: API Gateway (HTTP API)

Free-tier reality: 1M req/month free for 12 months, then

$1/M

────────────────────────────────────────

Spec concern: Event bus

AWS service: EventBridge default bus

Free-tier reality: AWS events free; custom events $1/M

(we'll send <10k)

────────────────────────────────────────

Spec concern: Saga orchestration

AWS service: Step Functions Express

Free-tier reality: 4k transitions/month free

────────────────────────────────────────

Spec concern: Email notifications

AWS service: SES

Free-tier reality: 3k emails/month free (in sandbox

initially)

────────────────────────────────────────

Spec concern: Push (optional Phase 2)

AWS service: SNS

Free-tier reality: 1M publishes free always

────────────────────────────────────────

Spec concern: Object storage (Phase 2)

AWS service: S3

Free-tier reality: 5 GB free 12 months

────────────────────────────────────────

Spec concern: Frontend hosting

AWS service: Amplify Hosting

Free-tier reality: 1k build minutes + 15 GB served free

12

months

────────────────────────────────────────

Spec concern: Logs

AWS service: CloudWatch Logs

Free-tier reality: 5 GB ingest + 5 GB storage free always

────────────────────────────────────────

Spec concern: Tracing

AWS service: X-Ray

Free-tier reality: 100k traces/month free always

────────────────────────────────────────

Spec concern: Secrets

AWS service: Secrets Manager

Free-tier reality: $0.40/secret/month — use SSM Parameter

Store (free) instead

────────────────────────────────────────

Spec concern: Billing safety

AWS service: CloudWatch Alarms + Budgets

Free-tier reality: free

────────────────────────────────────────

Spec concern: IaC

AWS service: Terraform (AWS provider)

Free-tier reality: free

────────────────────────────────────────

Spec concern: CI/CD

AWS service: GitHub Actions + OIDC to AWS

Free-tier reality: free

Estimated monthly cost during build: $0. After 12-month

clock expires, only API Gateway leaves "always-free" — at

low traffic that's pennies. Worst realistic case:

<$2/month.

---

MCP Servers to Install

Configured in .claude/settings.json so the AI agent can

read AWS state directly:

MCP: awslabs/aws-api-mcp-server

Purpose: Call any AWS API with scoped IAM creds

Source: AWS Labs

────────────────────────────────────────

MCP: awslabs/cost-explorer-mcp-server

Purpose: Watch costs, warn before surprises

Source: AWS Labs

────────────────────────────────────────

MCP: awslabs/cloudwatch-logs-mcp-server

Purpose: Read Lambda logs when debugging

Source: AWS Labs

────────────────────────────────────────

MCP: awslabs/dynamodb-mcp-server

Purpose: Query/inspect tables during dev

Source: AWS Labs

────────────────────────────────────────

MCP: GitHub MCP (official)

Purpose: PRs, issues, Actions run status

Source: github/github-mcp-server

────────────────────────────────────────

MCP: Context7 (or Ref)

Purpose: Live SDK/API docs to prevent hallucination

Source: community

Auth: A dedicated IAM user medisync-mcp with a custom

managed policy scoped to only the MediSync resources

(tag-based access control). GitHub uses a fine-grained

PAT scoped to the MediSync repo only. The setup snippet

for settings.json is delivered separately after plan

approval.

---

Repo Layout

medisync/

├── README.md                       ← architecture

diagram + Saga story + live links

├── context.md                      ← AI agent

source-of-truth (next file we write)

├── docker-compose.yml              ← local dev: 3

FastAPI services + DynamoDB Local

├── .claude/

│   └── settings.json               ← MCP server config

├── .github/workflows/

│   ├── ci.yml                      ← lint + pytest per

service

│   └── deploy.yml                  ← OIDC → terraform

apply on merge to main

├── infra/                          ← Terraform (single

source of truth)

│   ├── main.tf

│   ├── cognito.tf

│   ├── dynamodb.tf

│   ├── lambdas.tf

│   ├── api_gateway.tf

│   ├── eventbridge.tf

│   ├── stepfunctions.tf            ← Saga

│   ├── ses.tf

│   ├── observability.tf            ← X-Ray, log groups,

billing alarm

│   └── iam.tf                      ← least-privilege

roles

├── services/

│   ├── user/                       ← FastAPI; Cognito

hooks

│   ├── inventory/                  ← FastAPI; DynamoDB +

geohash

│   └── match/                      ← FastAPI; emits

EventBridge events

├── packages/

│   └── shared/                     ← Pydantic event

schemas (typed contracts)

└── frontend/                       ← Next.js +

amplify-js auth

---

Pattern → AWS Implementation

These are the recruiter-bait pieces from the spec; here's

how each is realized on serverless AWS:

Pattern (from spec): Saga

Serverless AWS realization: Step Functions Express

workflow: reserve → notify → on-fail compensate

(release

reservation). Triggered by EventBridge rule on

EmergencyRequestCreated.

────────────────────────────────────────

Pattern (from spec): Race-condition / optimistic locking

Serverless AWS realization: DynamoDB conditional write

(ConditionExpression: attribute_exists(status) AND

status = :available) on the reserve step. The losing

writer gets ConditionalCheckFailedException and

retries.

────────────────────────────────────────

Pattern (from spec): Geo matching

Serverless AWS realization: Store geohash prefixes as a

DynamoDB GSI partition key; query by prefix length =

radius. (No PostGIS needed; classic DynamoDB geo

pattern.)

────────────────────────────────────────

Pattern (from spec): RBAC

Serverless AWS realization: Cognito groups (Hospital /

Donor / Courier / Doctor); API Gateway JWT authorizer;

FastAPI dependency re-checks claims server-side.

────────────────────────────────────────

Pattern (from spec): Event-driven decoupling

Serverless AWS realization: All inter-service comms via

EventBridge — services never call each other directly.

────────────────────────────────────────

Pattern (from spec): IaC

Serverless AWS realization: 100% Terraform. No console

clicking.

────────────────────────────────────────

Pattern (from spec): Distributed tracing

Serverless AWS realization: X-Ray SDK in every Lambda;

one

screenshot of cross-service trace in README.

────────────────────────────────────────

Pattern (from spec): Secrets

Serverless AWS realization: SSM Parameter Store

SecureString (free); Lambda env vars reference them.

────────────────────────────────────────

Pattern (from spec): Clean teardown

Serverless AWS realization: terraform destroy removes

everything; documented in README.

---

Build Milestones

M0 — Foundation (week 1)

- AWS account + IAM medisync-admin user + medisync-mcp

scoped user.

- Billing alarm $1, Budget $5 cap.

- Repo scaffold, monorepo tooling (uv), shared Pydantic

event package.

- .claude/settings.json with MCP servers.

- docker-compose running 3 FastAPI stubs + DynamoDB

Local.

- GitHub OIDC role for deploys (no long-lived AWS keys in

Actions).

M1 — User Service (week 1–2)

- Cognito User Pool + groups (Hospital, Donor, Courier,

Doctor).

- FastAPI Lambda for profile CRUD against DynamoDB.

- API Gateway JWT authorizer.

- RBAC dependency in FastAPI.

M2 — Inventory Service (week 2–3)

- DynamoDB table + geohash GSI.

- CRUD endpoints.

- Reservation with conditional write (race-condition

guard from use_case.md §4).

- Geo-radius query by geohash prefix.

M3 — Match Service + Saga (week 3)

- POST /request/emergency → writes request → emits

EmergencyRequestCreated.

- Step Functions Saga: reserve → notify-via-SES → on

logistics-fail → compensate-release.

- Forced-failure test path to demonstrate compensation.

M4 — Frontend (week 4)

- Next.js dashboard on Amplify Hosting.

- Cognito Hosted UI login.

- Request form + status page.

M5 — Polish (week 4–5)

- X-Ray distributed-trace screenshot in README.

- Architecture diagram (Eraser.io).

- README with "the why", Saga explanation, live link,

terraform destroy instructions.

- Verified terraform destroy leaves $0 footprint.

Phase 2 (later): Logistics service + live map using API

Gateway WebSockets (cheaper than AppSync) + DynamoDB

stream + Leaflet.

---

Spec Amendments Recommended

I will edit spec.md and Requirement.md after approval to:

- Replace ECS Fargate with Lambda + Lambda Web Adapter.

- Replace RDS PostgreSQL with DynamoDB single-table +

geohash GSI (drops PostGIS dependency).

- Replace AppSync/IoT Core (Phase 1 only) with — nothing;

logistics moves to Phase 2.

- Replace SNS+SMS with SES email only for Phase 1 (SMS

via SNS requires production access + costs money).

- Mark Analytics service as Phase 3.

- Add the §"Cost Strategy" guardrails.

- Keep §3 schemas conceptually, but rewrite for DynamoDB.

- Keep §4, §6, §7 as-is — those patterns survive the

vendor changes.

I will not edit these until you approve the plan.

---

Verification Plan

- Local dev: docker-compose up boots 3 FastAPI services +

DynamoDB Local; pytest passes per service.

- Auth: Unauthenticated GET /inventory → 401. Donor-role

JWT to POST /request/emergency → 403. Doctor-role JWT

→ 202.

- Race condition: Two concurrent reserve calls for the

same unit → one succeeds, one gets

ConditionalCheckFailedException and retries cleanly.

- Geo query: Seed inventory at known coords; request from

a known point; assert correct hospital returned.

- Saga happy path: POST /request/emergency → Step

Functions console shows reserve → notify → complete. SES

sends email.

- Saga compensation: Inject failure in the notify step →

workflow runs the release-reservation compensation;

DynamoDB item back to Available.

- Tracing: One request visible end-to-end in X-Ray

service map across User → Match → Inventory → Step

Functions. Screenshot saved for README.

- Deploy: Push to main → GitHub Actions assumes OIDC role

→ terraform apply → live URL responds.

- Cost: CloudWatch billing alarm armed; Budgets at $5

cap; Cost Explorer MCP confirms $0–$0.10 trending.

- Teardown: terraform destroy removes all resources; Cost

Explorer shows footprint going to zero next billing

cycle.

---

Next Step After Approval

1. Write context.md at project root — the single source

of truth for any AI agent (this Claude Code session,

Cursor, future me) working on this repo: stack, env-var

names, account IDs (not values), repo layout, coding

conventions, pointers to spec files.

2. Deliver the .claude/settings.json MCP snippet.

3. Begin M0.